|  |  |
| --- | --- |
|  | **V1.0** |
|  | Pookas ETventure |

|  |
| --- |
| **TEAM & PERSONAL SOFTWARE PROCESS** |
|  |

# Revision History

|  |  |  |  |
| --- | --- | --- | --- |
| Version Number | Date | Primary Author(s) | Comments |
| 1.0 | 24 Oct 2009 | Ivan Loh, Sarah Lam, Goh Li-Xian, Gillian Ng, Lui Quan Fu | Combination of each individual’s PSP |
|  |  |  |  |

**Team Software Process**

Team Software Process allows our team to measure our effort, size and defects – the core measurements in TSP. With TSP defined, it allows the team to prepare and geared towards achieving better productivity and efficient in our project’s SDLC. It can also help us to ensure quality software products and create secure software products.

**TSP Culture**

TSP projects are team‐directed (self‐managed).

‐ plan and track their work

‐ manage the quality of their work ()

‐ work aggressively to meet team goals

The self‐management responsibilities are shared among team members through a set of

defined team member roles/responsibilities.

Our team will follow the TSP Launch process to ensure we are on the right track.



# Pookas ETventure - Time Recording Log (PSP)

Ivan Loh

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Start Date** | **End Date** | **Interruption Time (hrs)** | **Total time (hrs)** |
| Project Organization | 21-Aug-09 15:00 | 21-Aug-09  18:30 |  | 3.5 |
| Project Estimations | 24-Aug-09 09:30 | 24-Aug-09  18:00 | 2 | 6.5 |
| MediaWiki Setup | 25-Aug-09  13:00 | 25-Aug-09  17:00 |  | 4 |
| Vet Meeting Minutes 1 | 29-Aug-09  21:00 | 29-Aug-09  22:00 |  | 1 |
| Project Plan Specifications | 01-Sep-09  18:00 | Sep-09  02:00 | 1 | 7 |
| Risk Analysis | 02-Sep-09  19:00 | 02-Sep-09  21:00 |  | 2 |
| Vet Meeting Minutes 2 | 04-Sep-09  15:00 | 04-Sep-09  16:00 |  | 1 |
| Project Plan refinement | 05-Sep-09  13:00 | 05-Sep-09  22:00 | 3 | 7 |
| Wiki update | 10-Sep-09  14:00 | 10-Sep-09  23:00 | 3 | 6 |
| Active World Design | 13-Sep-09  13:00 | 13-Sep-09  17:00 |  | 4 |
| Vet Meeting Minutes 3 | 21-Sep-09  21:00 | 21-Sep-09  22:00 |  | 1 |
| SVN Setup and Configuration | 23-Sep-09  22:00 | 23-Sep-09  00:00 |  | 2 |
| Peer Review Policy | 28-Sep-09  16:00 | 28-Sep-09  23:00 | 1 | 6 |
| Peer Review Checklist | 29-Sep-09  19:30 | 29-Sep-09  21:00 |  | 1.5 |
| Vet Meeting Minutes 4 | 1-Oct-09  09:00 | 1-Oct-09  10:00 |  | 1 |
| Software Quality Plan | 4-Oct-09  09:00 | 4-Oct-09  16:00 | 1 | 6 |
| Vet Meeting Minutes 5 | 5-Oct-09  10:00 | 5-Oct-09  11:00 |  | 1 |
| Refined All Project Documents | 11-Oct-09  09:30 | 11-Oct-09  17:00 | 1.5 | 6 |
| Web-based Bugs Tracking Setup & Configuration | 15-Oct-09  21:00 | 15-Oct-09  23:30 |  | 2.5 |
| Vet Meeting Minutes 6 | 18-Oct-09  12:00 | 18-Oct-09  13:00 |  | 1 |
| Configuration Management | 20-Oct-09  14:00 | 20-Oct-09  18:30 |  | 4.5 |

Lui Quan Fu

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Start Date** | **End Date** | **Interruption Time (hrs)** | **Total time (hrs)** |
| Project Scheduling | 22-Aug-09 10:00 | 22-Aug-09  15:30 | 1 | 4.5 |
| Task Durations & Dependencies | 24-Aug-09 10:30 | 24-Aug-09  13:00 |  | 2.5 |
| Critical Path Analysis | 26-Aug-09  09:00 | 26-Aug-09  15:00 | 1 | 5 |
| Gantt Chart | 30-Aug-09  13:00 | 30-Aug-09  16:00 |  | 3 |
| Work Package | 01-Sep-09  18:00 | 01-Sep-09  21:00 |  | 3 |
| Active World Design | 04-Sep-09  13:00 | 04-Sep-09  16:00 |  | 3 |
| Learn C++ Tutorial and Hands On | 05-Sep-09  13:00 | 05-Sep-09  22:00 | 3 | 7 |
| Wiki update | 09-Sep-09  16:00 | 09-Sep-09  17:00 | 0.5 | 2.5 |
| Active World Design | 13-Sep-09  13:00 | 13-Sep-09  17:00 |  | 4 |
| Com Browser View Design | 23-Sep-09  22:00 | 23-Sep-09  00:00 |  | 2 |
| Com Browser Prototyping | 28-Sep-09 13:00 | 28-Sep-09 19:00 | 1 | 5 |
| Peer Review Checklist | 29-Sep-09  20:00 | 29-Sep-09  21:00 |  | 1 |
| Transition Tree | 1-Oct-09  09:00 | 1-Oct-09  15:00 | 1.5 | 4.5 |
| Transition Tree Modification | 2-Oct-09 10:00 | 2-Oct-09 12:00 |  | 2 |
| Alice AIML engine | 4-Oct-09  09:30 | 4-Oct-09  17:00 | 3 | 4.5 |
| Lecturer Bot Design & Coding | 7-Oct-09 10:00 | 7-Oct-09 18:00 | 1.5 | 6.5 |
| Student Bot Design & Coding | 11-Oct-09  18:30 | 11-Oct-09  01:00 | 1 | 5.5 |
| Lecturer Bot Modification | 14-Oct-09  21:00 | 14-Oct-09  23:30 |  | 2.5 |
| Edventure Announcement in C++ | 18-Oct-09  15:00 | 18-Oct-09  20:00 | 1 | 4 |
| Edventure Announcement in VB.net | 20-Oct-09  09:00 | 20-Oct-09  16:30 | 1.5 | 6 |